PHASE II: PROJECT PLANNING

| Date | 06 November 2025 |
| --- | --- |
| Team ID | NM2025TMID06934 |
| Project Name | Lease Management |
| Maximum Marks | 4 Marks |

Title: Project Planning for “Lease Management”

1. Objective

The Project Planning Phase defines the structural, security, and workflow foundation for the Lease Management system.
Its purpose is to analyse business requirements, identify lease-related entities, plan security levels, and create permission-based access for tenants, owners, and managers within Salesforce.
This phase also outlines logical relationships, user roles, and automation policies to ensure seamless management of property leasing operations.

2. Overview of the Planning Process

The planning phase involves four key components:

| Step | Focus Area |
| --- | --- |
| 1 | Defining Core Lease Entities |
| 2 | Designing Data & Relationship Model |
| 3 | User & Access Role Setup |
| 4 | Timeline, Tools & Resource Planning |

This ensures smooth lifecycle operations from property listing → leasing → payment → renewal/termination.

3. Core Entity Identification

The Lease Management application is organized around five main custom objects:

| Object Name | Description | Relationships |
| --- | --- | --- |
| Property | Represents a commercial or residential space available for lease. | Linked to Lease Agreement |
| Tenant | Represents the person/company leasing the property. | Linked to Lease Agreement & Payment |
| Lease Agreement | Captures contract details (duration, rent, deposit). | Master-Detail with Payment |
| Payment | Tracks rent payments, due dates, and status. | Child of Lease Agreement |
| Maintenance Request | Records service requests raised by tenants. | Linked to Property & Tenant |

This structure enables monitoring of all lease activities from listing → agreement → rent → maintenance.

4. Relationship Strategy

| Relationship Type | Object Pair | Purpose |
| --- | --- | --- |
| Master-Detail | Lease Agreement → Payment | Auto delete payment if lease is deleted |
| Lookup | Tenant → Property | Allows one tenant to lease multiple properties |
| Lookup | Maintenance Request → Tenant | Allows tenants to raise service requests |
| Formula | Payment → Tenant | Pulls tenant name automatically from lease |

This data architecture supports automation, dashboards, and record-level security.

5. Security and Profile Planning

5.1 Custom Profiles Created

| Profile Name | Description | Access Level |
| --- | --- | --- |
| Tenant Profile | For end users leasing the property | Read-only access on property, create maintenance request |
| Property Manager Profile | Handles lease contracts & rent tracking | Full CRUD on lease related objects |
| System Admin | Default admin role | Full access |

5.2 Public Groups

| Public Group | Members | Purpose |
| --- | --- | --- |
| Active Tenants | All tenant users | View their own agreements & payments |
| Property Managers | Admin-level users | Manage all property & lease data |

6. Data Access and Sharing Rules

| Rule Condition | Shared With | Purpose |
| --- | --- | --- |
| Lease Status = "Active" | Tenant Group | Shows active lease only to assigned tenant |
| Payment Status = "Overdue" | Property Managers | Alerts for unpaid rent |
| Maintenance Urgency = "High" | Property Managers Group | Fast escalation of urgent issues |

- Ensures tenants view only their own data

- Managers see full portfolio for decision-making

7. User Creation and Role Assignment

7.1 Procedure

- Setup → Users → New User

- Assign Salesforce Platform License for tenants

- Assign Salesforce License for managers

- Configure profile & public group membership

- Relate users to properties (via lookup/custom field)

7.2 User Hierarchy

| Role | Assigned Profile | Group | Access Level |
| --- | --- | --- | --- |
| Property Manager | Property Manager Profile | Property Managers | Full Access |
| Tenant | Tenant Profile | Active Tenants | Limited Access |
| System Admin | Admin Profile | N/A | Full Control |

8. Environment Setup and Configuration

Steps completed:

- Developer Edition created from Salesforce signup link

- Enabled Lightning App Experience

- Created app alias: Lease Management

- Added custom tabs for Property, Tenant, Lease Agreement, Payment

- Enabled Flow Builder, Reports, and Dashboard tools

- Configured branding & logo for property portal

9. Project Timeline and Resource Plan

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Ideation | 2 Days | Problem Study, Use Cases |
| Planning | 3 Days | ERD, Profiles, Sharing Rules |
| Requirement Analysis | 4 Days | Field & Object Setup |
| Design & Implementation | 5 Days | Automation, UI Pages |
| Testing & Deployment | 2 Days | Validation, User Testing |

10. Tools and Resources Used

| Tool | Purpose |
| --- | --- |
| Lightning App Builder | UI Pages |
| Flow Builder | Rent automation & notifications |
| Apex Trigger | Auto-calc overdue days |
| Dashboard Builder | Rent due & occupancy reports |
| Schema Builder | Object mapping |
| SmartInternz | Submission & Mentorship |

11. Expected Outcomes of the Planning Phase

- Data model finalized for property, leasing, payments

- User roles and sharing configured

- Secure Salesforce environment set up

- Automation and reporting structure defined

- Clear roadmap prepared for development & deployment

12. Summary

The Project Planning Phase creates the blueprint for implementing the Lease Management system.
It ensures a structured, secure, and scalable approach to manage the entire leasing lifecycle using Salesforce.
By establishing roles, access models, and object relationships early, the project is ready to transition into Requirement Analysis and Implementation phases with clarity and confidence.